Pragmatic GRC™
F-003
Executive GRC Program Charter

Executive Charter Package | Version 2.0

# One-Page Executive Summary

This charter formally establishes the organization's Governance, Risk, and Compliance (GRC) program. It authorizes leadership to implement the Pragmatic GRC™ Methodology, establishes accountability, and commits the organization to maintaining governance as an ongoing business capability.

| Business Driver | Expected Outcome |
| --- | --- |
| Protect critical assets | Improved operational resilience |
| Manage business risk | Better executive decisions |
| Improve cybersecurity | Reduced likelihood and impact of incidents |
| Support compliance | Consistent evidence and accountability |

# Governance Operating Model

Executive Leadership
        │
        ▼
   GRC Governance
        │
 ┌──────┼──────────────┐
 ▼      ▼              ▼
F-001  R-001        F-002
Master Enterprise   Unified
Asset  Risk         SSP
Register Register
        │
        ▼
Navigate • Fortify • Sustain • Cultivate
        │
        ▼
Monthly GRC Heartbeat™ (G-002)
        │
        ▼
Continual Improvement

# Program Purpose

Define governance, assign accountability, identify and manage risk, protect business assets, and support continual improvement.

# RACI Matrix

| Activity | Executive | Business Owner | IT/MSP | GRC Lead | Employees |
| --- | --- | --- | --- | --- | --- |
| Maintain Asset Register | A | R | C | C | I |
| Maintain Risk Register | A | R | C | R | I |
| Maintain SSP | I | C | R | A | I |
| Monthly Heartbeat | A | R | R | R | I |
| Incident Response | I | C | R | A | I |
| Annual Review | A | R | C | R | I |

Legend: R = Responsible, A = Accountable, C = Consulted, I = Informed.

# 90-Day Implementation Roadmap

| Timeline | Deliverables |
| --- | --- |
| Days 1–30 | Build F-001 Master Asset Register |
| Days 31–60 | Complete R-001 Enterprise Risk Register |
| Days 61–70 | Develop F-002 Unified System Security Plan |
| Days 71–80 | Implement Cybersecurity Implementation Guide |
| Days 81–90 | Implement Compliance Implementation Guide |
| Ongoing | Execute Monthly GRC Heartbeat™ and continual improvement |

# Executive Approval

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| CEO / Owner |  |  |  |
| Executive Sponsor |  |  |  |
| GRC Program Owner |  |  |  |